## Slide 1: Project Planning Exercise
JD Kilgallin
CPSC:480
09/21/22
"Give me six hours to chop down a tree and I will spend the first four sharpening the axe."
–Abraham Lincoln

## Slide 2: Learning Objectives
Git merge conflict resolution
Analyzing requirements
Modeling requirements
Developing components of a product specification
Identifying and estimating tasks
Project 2 assigned

## Slide 3: Planning Poker
Method for producing consensus estimates of effort needed for tasks.
Team meets at the beginning of a product iteration or development sprint with a list of pre-defined tasks to be estimated.
Each developer has a set of cards with numbers on one side (the "face").
  The set of numbers varies by team, as do the units (hours, days, generic "points").
  Keyfactor uses points in multiples of Fibonacci numbers: ½, 1, 2, 3, 5, 8, 13, 20, 30.
For each task to be estimated, the team:
  Reads the task to ensure everyone understands the task to be done.
  Has each member select a card from their "deck" for their individual estimate.
  Places cards face down on a table, then flips them when everyone has played.
  Discusses any major differences to identify causes of disagreement (may redo round)
  Takes the mean or median as the consensus estimate for that task.
  Tries to break down any tasks that don't fit in a reasonable amount of effort.

## Slide 4: Project 2
Select a software project to plan and design
Define and prioritize requirements (due Monday, Sept 26)
Model requirements
Build a requirements specification (due Sunday, Oct 2)
Create tasks from requirements
Estimate effort required for tasks
Create high-level architecture and product design
Plan and start sprint
Report on project and product (due Sunday, Oct 16)

## Slide 5: Software Project Constraints
You must be able to define at least ten functional requirements of the software. If a project has substantially more than ten functional requirements, consider narrowing the scope to focus on a sub-portion of the proposed software that could still have value.
The software must be constructable (so no software for time travel)
Plan to use this product for projects 2, 3, and 4; while change is possible, it may significantly increase the amount of work that needs to be done.
You will not need to construct a complete, working product during this class; you should, however, expect to contribute some code toward development of this product.
A project that you are able to complete as a team during the semester will provide the most value to you in terms of both portfolio content and software engineering skills mastery.

## Slide 6: Defining a project
Each team member should propose one software project, including the project goal, scope, and definition, along with ten functional requirements presented as user stories. Use the exercise 2 assignment as a template.
This may be a new (greenfield) software project, a significant enhancement to a previous project, or a contribution to open-source software.
As a team, select one of the proposed projects to move forward with.
You may modify the proposed functional requirements at this point, and must add at least 5 non-functional requirements.
Prioritize all requirements from highest to lowest. Also select a team name.
Submit proposed team name, project, and list of prioritized requirements through Brightspace for approval by Monday, Sept 26, 11:59 PM.
I will create a GitHub repo for the team and provide access to team members to submit the rest of the work.

## Slide 7: Checkpoint Oct 2
Submission through GitHub. At this point, GitHub repo should contain:
  Each student’s alternative proposal that was considered.
  Source files for all diagrams.
  Project specification document.
  At least 2 commits or pull requests from each team member (e.g. proposal + scenario model)
  A release containing the pdf version of the specification.
Checkpoint grades will be 80% shared and 20% individual, as follows:
  10% - Original project proposal and requirements from each user (individual)
  10% - Sequence diagram contribution & 2 commits/pull requests from each user (individual)
  05% - Proposal submission and prioritized requirements
  10% - Class diagram
  20% - Sequence diagrams
  10% - State diagram(s)
  30% - Specification
  05% - Pdf release and directions followed

## Slide 8: Proposed Successful Project Schedule
 | 9/19 Read project assignment | 9/20 Submit team requests | 9/21 Exchange contact info | 9/22 Complete exercise 2 | 9/23 Develop idea and requirements | 9/24 Meet; Select project for proposal
9/25 Adjust and prioritize requirements | 9/26 Makeup any delay & submit | 9/27 Review feedback & GitHub | 9/28 Complete exercise 3 | 9/29 Develop class model | 9/30 Develop scenario models | 10/1 Meet; finish spec sections remaining
10/2 Makeup any delay & submit | 10/3 Study for midterm | 10/4 Study for midterm | 10/5 Review feedback; assign task definition | 10/6 Develop tasks for requirements | 10/7 Draft product design | 10/8 Meet; estimate tasks & review design
10/9 Finalize design; assign tasks | 10/10 Review tasks; enter comments | 10/11 Standup meeting | 10/12 Make progress on tasks | 10/13 Complete anything remaining | 10/14 Meet; Review; early submission | 10/15 Makeup for any delay
10/16 Makeup for any delay; submit | 10/17 Fill out team survey | 10/18 Review feedback | 10/19 Begin project 3 |  |  | 

## Slide 9: Exercise
Four groups use back row and second row on both edges of the room.
  Turn the chairs from the next row around so everyone can cluster.
Move front tables and aisle chairs up to give enough space for the last two teams.
Take a set of index cards each for planning poker
Exchange contact info for group project
Decide which version of the exercise to do
Complete exercise

## Slide 10: Teams
Beary Boys Brandon Kiser Andy Mee Andy Markland Jordan McKee Nicholas Limbach | Spinning Dog Cube Jenice Mario Amid Babaev Anthony Lupica Nick Reichlin Angelo Indre | Common thread: Game dev Kent Hoang Maddie Zakham Riley Holschuh Jason Kotowski Desmond Vang
Common thread: Security Andrew Santa Nathan Brannon Ashton Carruthers Ken Mills Zifeng Yuan | Common thread: C++/IoT focus Shubh Patel Ja'den Martin Avery Kuhn-Brooks Matt Dudek Kevin Nguyen | Common thread: Web dev Mitchell Ruple JorNyece Cox Brad Sandorf Brandon Kulmala Isabel Beam